## Slide 1
IF350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT
Minggu/Pertemuan ke 1 – Software Engineering&Project Methodologies
Eunike Endariahna Surbakti, S.Kom., M.T.I
PROGRAM STUDI INFORMATIKA
FAKULTAS TEKNIK DAN INFORMATIKA UNIVERSITAS MULTIMEDIA NUSANTARA
SEMESTER III TAHUN AJARAN GANJIL 2025/2026

## Slide 2
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Weekly Learning Outcomes of the Course (Sub-CLO)
Sub-CPMK 0311
Explain the definition and scope of software engineering and the role of project management (C2)

## Slide 3
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Learning Objectives
Describe the software crisis and how the often dismal track record for information technology (IT) projects provides a motivation for changing how we view and manage IT projects.
Explain the socio-technical, project management and knowledge management approaches that support ITPM.
Define what an IT project is and describe its attributes.
Define the discipline called project management.
Describe the role and impact IT projects have on an organization.
Identify the different roles and interests of project stakeholders.
Describe the Software Engineering and project life cycle (PLC).
Describe the Systems Development Life Cycle ( SDLC).
Describe the Waterfall method for developing the project’s product or system.
Describe the Agile approach for developing the project’s product or system as well as two commonly used approaches called eXtreme Programming (XP) and Scrum.
Describe and apply the concept of Leaning Cycles and lessons learned.

## Slide 4
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Introduction
Information Technology (IT) projects are organizational investments that require: Time Money Other resources such as people, technology, facilities, etc.
Organizations expect some type of value in return of this investment
IT Project Management is a relatively new discipline that combines traditional Project Management with Software Engineering/Management Information Systems to make IT projects more successful.

## Slide 5
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
An ITPM Approach
Organizational resources are limited, so organizations must choose among competing interests to fund specific projects.
This decision should be based on the value a competing project will provide to an organization.

## Slide 6
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Which Situation is Worse?
Successfully building and implementing a system that provides little or no value to the organization.
OR
Failing to implement an information system that could have provided value to the organization, but was poorly developed or poorly managed.

## Slide 7
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
The Software Crisis
The CHAOS study published in 1995 by The Standish Group found that although the U.S spent over $250 billion on IT projects, approximately
31% were cancelled before completion
53% were completed but over budget, over schedule, and did not meet original specifications.
For mid-size companies, average cost overruns were 182%, while average schedule overruns were 202%!

## Slide 8
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
The Newest Software Crisis
According to a recent article titled “The AI Speed Trap: Why Software Quality Is Falling Behind in the Race to Release,” the following alarming trends characterize the current software delivery environment:
Two-thirds of businesses face a high risk of software outages in the coming year.
Nearly 50% of organizations report losses of over $1 million annually due to poor software quality.
This highlights a troubling trade-off:
the push for speed
especially through generative AI
has outpaced safeguards like proper testing, resulting in outages, security risks, and mounting technical debt

## Slide 9
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Software Failures & Inefficiencies
The 2025 State of Software Engineering Excellence report, based on more than 650 engineering leaders, reveals critical bottlenecks in DevOps and developer workflows:
67% of teams cannot build and test their environments within 15 minutes.
64% still depend on manual steps for infrastructure code deployments.
61% report code reviews taking over a day.
55% lack quality gates in their build pipelines.
52% do not have essential incident management tools.
50% of application deployments are still manual.
These inefficiencies collectively result in millions lost annually due to wasted productivity, operational friction, and delayed innovation.

## Slide 10
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Summary of The CHAOS Study Results

## Slide 11
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Why Do Projects Fail?
Larger projects have the lowest success rate and appear to be more risky than medium and smaller projects: Technology, business models and markets change so rapidly that a project that takes more than a year can be obsolete before they are completed.
The Chaos study also provides some insight as to the factors that influence project success.

## Slide 12
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Summary of Factor Ranking for Successful, Challenged and Impaired Projects

## Slide 13
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Has the Current State of IT Projects Changed Since 1995?
The Standish Group has continued to study IT projects over the years.
In general, IT Projects are showing higher success rates due to
  Better project management tools & processes
  Smaller projects
  Improved communication among stakeholders
  More skillful IT project managers
  But there is still ample opportunity for improvement!

## Slide 14
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
New Top Ten Factors for IT Project Success Source: Extreme Chaos. The Standish Group International, Inc. 2001. http://www.standishgroup.com/sample_research/index.php Vs 2020

## Slide 15
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Summary of Chaos Studies

## Slide 16
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Improving the likelihood of Success
Socio-technical Approach
Project Management Approach
  processes and infrastructure (Methodology)
  Resources
  Expectations
  Competition
  efficiency and effectiveness
Project Management Approach
  Knowledge Management Approach
  lessons learned
  best practices
  shared knowledge

## Slide 17
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Project Management
Definitions:
A project is a temporary endeavor undertaken to accomplish a unique purpose.
Project management is the application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed project requirements

## Slide 18
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Project Attributes
Time Frame
Purpose (to provide value!)
Ownership
Resources (the triple constraint)
Roles
  Project Manager
  Project Sponsor
  SME (domain & technical)
Risk & Assumptions
Purpose (to provide value!)
Ownership
Interdependent Tasks
Planned Organizational Change
Operate in Environments Larger than the Project Itself

## Slide 19
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
The Triple Constraint

## Slide 20
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
The Project Life Cycle and IT Development
Project Life Cycle (PLC)
A collection of logical stages or phases that maps the life of a project from its beginning to its end in order to define, build and deliver the product of the project i.e., the information system
Projects are divided into phases to increase manageability and reduce risk
  Phase exits, stage gates, or kill points are decision points at the end of each phase to evaluate performance, correct problems or cancel the project
  Fast tracking is the overlapping of phases to reduce the project’s schedule, can be risky!

## Slide 21
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Generic Project Life Cycle

## Slide 22
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Systems Development Life Cycle (SDLC)
Represents the sequential phases or stages an information system follows throughout its useful life
Useful for understanding the development of the project’s largest work product – the application system
Phases/Stages
  Planning
  Analysis
  Design
  Implementation
  Maintenance and Support

## Slide 23
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Systems Development Life Cycle (SDLC)

## Slide 24
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
The Relationship Between the PLC annd the SDLC
The systems development life cycle (SDLC) becomes part of the project life cycle (PLC).
  The PLC focuses on the project management phases, processes, tools and techniques for effectively managing the project.
  The SDLC focuses on the software engineering phases, processes, tools and techniques for building and/or implementing the IT solution.

## Slide 25
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
The Relationship Between the PLC annd the SDLC

## Slide 26
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Putting the SDLC into Practice
  Structured Approach to Systems Development
    Waterfall Method
  Rapid Applications Development (RAD)
    Prototyping
    Spiral Development
    Extreme Programming

## Slide 27
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Structured Approaches Waterfall Method

## Slide 28
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Extreme Project Management (XPM)
A new approach and philosophy to project management that is becoming increasingly popular.
Characterizes many of today’s projects that exemplify speed, uncertainty, changing requirements and high risks.
Traditional project management often takes an orderly approach while XPM embraces the fact that projects are often chaotic and unpredictable.
XPM focuses on flexibility, adaptability and innovation
Traditional and new approaches together can provide us with a better understanding of how to improve the likelihood of project success.

## Slide 29
IF 350 – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT – GASAL 2025/2026
Reference
Pressman, R. S., & Maxim, B. R. 2020. Software Engineering: A Practitioner’s Approach.
9th edition (International Edition). New York: McGraw-Hill Education.
Marchewka, J. T. 2015. Information Technology Project Management: Providing Measurable Organizational Value.
5th edition. Hoboken, New Jersey: John Wiley & Sons, Inc.
Sommerville, I. 2016. Software Engineering. 10th edition. Harlow, England: Pearson Higher Education.
Project Management Institute. 2021. A Guide to the Project Management Body of Knowledge (PMBOK® Guide). 7th edition. Newtown Square, Pennsylvania: Project Management Institute, Inc.